EnterpriseGPT Platform

Production-Grade Development Roadmap

Cursor AI Development Bible — Full Stack Implementation Guide

| Stack | Next.js 14 / FastAPI / Dynamiq / LangGraph |
| --- | --- |
| Architecture | Microservices · SSE Streaming · MCP |
| Target | Production · Enterprise · On-Prem Ready |
| Total Phases | 7 Phases · ~18–22 Weeks |
| Start State | Dynamiq repo cloned locally |
| Last Updated | May 2026 |

Table of Contents

This document is structured as a phased development roadmap. Each phase contains:

- Background & objectives for the phase

- Detailed task breakdown with file paths and implementation notes

- Cursor AI prompts — copy-paste ready, one per task group

- Approval test checklist — must pass before moving to next phase

| Phase | Title | Duration | Key Deliverable |
| --- | --- | --- | --- |
| 0 | Monorepo scaffold & tooling | Week 1 | Repo structure, Docker, CI skeleton |
| 1 | FastAPI core + auth | Weeks 2–3 | JWT auth, RBAC, PII middleware |
| 2 | Dynamiq engine + WorkFlow™ | Weeks 4–6 | NL → DAG, THINK-ACT-OBSERVE |
| 3 | LangGraph state machines | Weeks 7–8 | HITL, checkpoints, fallbacks |
| 4 | MCP tool layer | Weeks 9–10 | Composio connectors, tool registry |
| 5 | RAG + knowledge layer | Weeks 11–12 | Document ingestion, citations |
| 6 | Next.js frontend | Weeks 13–15 | SSE UI, WorkFlow™ builder, voice |
| 7 | Security, observability, deploy | Weeks 16–18 | PII shield, audit, VPC deploy |

Global Architecture Overview

## Repository Structure

## The project uses a monorepo with clear separation of concerns:

## enterprisegpt/

## ├── apps/

## │   ├── api/                   # FastAPI backend

## │   │   ├── core/              # Config, security, middleware

## │   │   ├── routers/           # API route handlers

## │   │   ├── services/          # Business logic layer

## │   │   ├── agents/            # Dynamiq + LangGraph integrations

## │   │   ├── rag/               # Document ingestion & retrieval

## │   │   ├── mcp/               # MCP tool registry & connectors

## │   │   ├── models/            # SQLAlchemy ORM models

## │   │   ├── schemas/           # Pydantic request/response schemas

## │   │   ├── migrations/        # Alembic DB migrations

## │   │   └── tests/             # Pytest test suite

## │   └── web/                   # Next.js 14 frontend

## │       ├── app/               # App Router pages

## │       ├── components/        # React components

## │       ├── hooks/             # Custom React hooks

## │       ├── lib/               # API client, utils

## │       ├── stores/            # Zustand state stores

## │       └── tests/             # Playwright + Vitest

## ├── packages/

## │   ├── shared-types/          # Shared TypeScript types

## │   └── ui-kit/                # Shared component library

## ├── infra/

## │   ├── docker/                # Dockerfiles per service

## │   ├── k8s/                   # Kubernetes manifests

## │   └── terraform/             # IaC for cloud deploy

## ├── dynamiq/                   # Cloned Dynamiq repo

## ├── scripts/                   # Dev & deploy automation

## ├── docker-compose.yml         # Local dev orchestration

## ├── docker-compose.prod.yml    # Production compose

## └── .github/workflows/        # CI/CD pipelines

## Core Service Dependency Map

| Service | Port | Technology | Purpose |
| --- | --- | --- | --- |
| api | 8000 | FastAPI + Uvicorn | Core backend — all business logic |
| web | 3000 | Next.js 14 | Frontend SPA |
| postgres | 5432 | PostgreSQL 16 | Primary relational store |
| redis | 6379 | Redis 7 | Sessions, cache, task queue |
| qdrant | 6333 | Qdrant | Vector embeddings for RAG |
| minio | 9000 | MinIO | Document storage (S3-compatible) |
| langfuse | 3001 | Langfuse | LLM observability & traces |
| nginx | 80/443 | Nginx | Reverse proxy / TLS termination |

| PHASE 0 Monorepo Scaffold & Tooling Lay the foundational structure. Nothing works yet — but every subsequent phase builds on this. | ⏱ Duration Week 1 (5 days) |
| --- | --- |

## 0.1 — Initialize Monorepo

## Use pnpm workspaces for the monorepo. pnpm is faster than npm/yarn and has better workspace support for this structure.

## # Root package.json workspace config

## {

## "name": "enterprisegpt",

## "private": true,

## "workspaces": ["apps/*", "packages/*"],

## "engines": { "node": ">=20", "pnpm": ">=9" }

## }

### Files to create in this step:

- package.json (root) — workspace definition

- pnpm-workspace.yaml — workspace paths

- .nvmrc — node 20.x

- .env.example — all env vars documented

- .gitignore — comprehensive (node_modules, __pycache__, .env, *.pyc, dist, .next)

- README.md — setup instructions

## 0.2 — Docker Compose (Local Dev)

## Define ALL services in docker-compose.yml so local dev mirrors production as closely as possible.

## # docker-compose.yml — key services

## services:

## postgres:

## image: postgres:16-alpine

## environment:

## POSTGRES_DB: enterprisegpt

## POSTGRES_USER: egpt

## POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}

## volumes: [postgres_data:/var/lib/postgresql/data]

## healthcheck:

## test: [CMD, pg_isready, -U, egpt]

## interval: 5s

## redis:

## image: redis:7-alpine

## command: redis-server --requirepass ${REDIS_PASSWORD}

## healthcheck:

## test: [CMD, redis-cli, ping]

## qdrant:

## image: qdrant/qdrant:latest

## ports: [6333:6333, 6334:6334]

## volumes: [qdrant_data:/qdrant/storage]

## minio:

## image: minio/minio

## command: server /data --console-address :9001

## environment:

## MINIO_ROOT_USER: ${MINIO_USER}

## MINIO_ROOT_PASSWORD: ${MINIO_PASSWORD}

## api:

## build: { context: ./apps/api, target: development }

## volumes: [./apps/api:/app]

## depends_on: { postgres: { condition: service_healthy }}

## env_file: .env

## web:

## build: { context: ./apps/web, target: development }

## volumes: [./apps/web:/app]

## depends_on: [api]

## 0.3 — FastAPI Project Scaffold

## Bootstrap the FastAPI app with production-grade structure from day one.

## # apps/api/pyproject.toml

## [tool.poetry]

## name = "enterprisegpt-api"

## version = "0.1.0"

## python = "^3.11"

## [tool.poetry.dependencies]

## fastapi = "^0.111"

## uvicorn = { extras = ["standard"], version = "^0.29" }

## sqlalchemy = { extras = ["asyncio"], version = "^2.0" }

## alembic = "^1.13"

## asyncpg = "^0.29"

## redis = { extras = ["hiredis"], version = "^5.0" }

## pydantic-settings = "^2.0"

## python-jose = { extras = ["cryptography"], version = "^3.3" }

## passlib = { extras = ["bcrypt"], version = "^1.7" }

## httpx = "^0.27"

## structlog = "^24.1"

## sentry-sdk = { extras = ["fastapi"], version = "^2.0" }

### Core config pattern — apps/api/core/config.py:

### from pydantic_settings import BaseSettings, SettingsConfigDict

### from functools import lru_cache

### class Settings(BaseSettings):

### model_config = SettingsConfigDict(env_file='.env', env_file_encoding='utf-8')

### APP_NAME: str = 'EnterpriseGPT'

### DEBUG: bool = False

### SECRET_KEY: str

### DATABASE_URL: str

### REDIS_URL: str

### OPENAI_API_KEY: str = ''

### ANTHROPIC_API_KEY: str = ''

### QDRANT_URL: str = 'http://qdrant:6333'

### MINIO_ENDPOINT: str = 'minio:9000'

### COMPOSIO_API_KEY: str = ''

### JWT_EXPIRE_MINUTES: int = 480

### CORS_ORIGINS: list[str] = ['http://localhost:3000']

### @lru_cache

### def get_settings() -> Settings:

### return Settings()

## 0.4 — Next.js Project Scaffold

## # Create Next.js 14 app with App Router

## pnpm create next-app apps/web --typescript --tailwind --eslint --app --src-dir

## # Additional dependencies

## pnpm add zustand @tanstack/react-query axios

## pnpm add @radix-ui/react-dialog @radix-ui/react-dropdown-menu

## pnpm add framer-motion lucide-react clsx tailwind-merge

## pnpm add -D @playwright/test vitest @testing-library/react

## 0.5 — CI/CD Pipeline

## GitHub Actions workflow runs on every PR: lint, type-check, unit tests, Docker build.

## # .github/workflows/ci.yml

## name: CI

## on: [push, pull_request]

## jobs:

## api:

## runs-on: ubuntu-latest

## steps:

## - uses: actions/checkout@v4

## - uses: astral-sh/setup-uv@v2

## - run: cd apps/api && uv run ruff check . && uv run mypy .

## - run: cd apps/api && uv run pytest --cov --cov-fail-under=70

## web:

## runs-on: ubuntu-latest

## steps:

## - uses: actions/checkout@v4

## - uses: pnpm/action-setup@v4

## - run: pnpm install && pnpm web lint && pnpm web type-check

## - run: pnpm web test:unit

🤖 CURSOR PROMPT — Phase 0 — Full Scaffold

You are building a production-grade enterprise AI platform called EnterpriseGPT. The Dynamiq repo is already cloned at ./dynamiq. Create the complete monorepo scaffold with this EXACT structure: ROOT LEVEL: - package.json with pnpm workspaces covering apps/* and packages/* - pnpm-workspace.yaml - .nvmrc with node 20 - .gitignore (comprehensive — node_modules, __pycache__, .env*, *.pyc, .next, dist, .coverage, venv) - docker-compose.yml with services: postgres:16-alpine, redis:7-alpine, qdrant/qdrant:latest, minio/minio, and placeholder api/web services - docker-compose.prod.yml (same but with restart policies and no volume mounts) - .env.example documenting ALL environment variables FASTAPI APP — apps/api/: - pyproject.toml with poetry, python 3.11, dependencies: fastapi^0.111, uvicorn[standard], sqlalchemy[asyncio]^2.0, alembic, asyncpg, redis[hiredis], pydantic-settings^2, python-jose[cryptography], passlib[bcrypt], httpx, structlog, sentry-sdk[fastapi] - Dockerfile with multi-stage: base→development→production targets, non-root user, health check - core/config.py using pydantic BaseSettings with all env vars - core/database.py with async SQLAlchemy engine and session factory - core/redis.py with async Redis connection pool - core/logging.py with structlog configuration (JSON in prod, pretty in dev) - main.py with FastAPI app, CORS, lifespan events for DB/Redis startup, health endpoint GET /health returning {status, version, timestamp} - Empty __init__.py files in all directories - Directory structure: routers/, services/, agents/, rag/, mcp/, models/, schemas/, migrations/, tests/ NEXT.JS APP — apps/web/: - Created with: next.js 14 app router, typescript, tailwind - src/app/layout.tsx with QueryClientProvider and theme provider - src/app/page.tsx placeholder - src/lib/api.ts with axios instance pointing to NEXT_PUBLIC_API_URL - src/stores/ directory with placeholder - tailwind.config.ts with custom design tokens GITHUB ACTIONS: - .github/workflows/ci.yml running ruff, mypy, pytest on api; eslint, tsc, vitest on web - .github/workflows/docker-build.yml building and tagging images on main Make all files production-quality with proper error handling. Do not use placeholder comments — write actual working code.

✅ PHASE APPROVAL TESTS

☐ docker-compose up -d starts all 6 services with no errors

☐ GET http://localhost:8000/health returns {status: ok, version: 0.1.0}

☐ GET http://localhost:3000 returns Next.js default page without errors

☐ docker-compose ps shows all services as healthy

☐ cd apps/api && pytest returns 0 failures (even if 0 tests yet)

☐ cd apps/web && pnpm lint returns no errors

☐ GitHub Actions CI workflow passes on a test PR

☐ .env.example documents at least 15 distinct variables

| PHASE 1 FastAPI Core — Auth, RBAC & Middleware Build the security backbone. Everything sits behind auth. No shortcuts here. | ⏱ Duration Weeks 2–3 (10 days) |
| --- | --- |

## 1.1 — Database Models & Migrations

## Use SQLAlchemy 2.0 async ORM with Alembic for migrations. Define the core user and access models first.

### models/user.py — core schema:

### from sqlalchemy.orm import Mapped, mapped_column, relationship

### from sqlalchemy import String, Boolean, DateTime, ForeignKey, Enum

### from core.database import Base

### import uuid, enum

### class UserRole(enum.Enum):

### SUPER_ADMIN = 'super_admin'

### ADMIN = 'admin'

### BUILDER = 'builder'     # Can create workflows

### OPERATOR = 'operator'   # Can run workflows

### VIEWER = 'viewer'       # Read-only

### class User(Base):

### __tablename__ = 'users'

### id: Mapped[uuid.UUID] = mapped_column(primary_key=True, default=uuid.uuid4)

### email: Mapped[str] = mapped_column(String(255), unique=True, index=True)

### hashed_password: Mapped[str] = mapped_column(String(255))

### full_name: Mapped[str] = mapped_column(String(255))

### role: Mapped[UserRole] = mapped_column(Enum(UserRole), default=UserRole.VIEWER)

### is_active: Mapped[bool] = mapped_column(Boolean, default=True)

### mfa_secret: Mapped[str | None] = mapped_column(String(32), nullable=True)

### last_login: Mapped[datetime | None]

### created_at: Mapped[datetime] = mapped_column(default=func.now())

### sessions: Mapped[list['Session']] = relationship(back_populates='user')

### Additional models required:

- models/session.py — Session (id, user_id, token_hash, ip_address, user_agent, expires_at, revoked)

- models/workspace.py — Workspace (id, name, slug, settings JSONB, created_by)

- models/workspace_member.py — WorkspaceMember (workspace_id, user_id, role)

- models/audit_log.py — AuditLog (id, user_id, action, resource_type, resource_id, ip, payload JSONB, created_at)

- models/api_key.py — APIKey (id, workspace_id, name, key_hash, scopes[], last_used, expires_at)

## 1.2 — JWT Authentication

### core/security.py — token utilities:

### from datetime import datetime, timedelta, timezone

### from jose import JWTError, jwt

### from passlib.context import CryptContext

### pwd_context = CryptContext(schemes=['bcrypt'], deprecated='auto')

### def create_access_token(subject: str, role: str, expires_delta: timedelta) -> str:

### expire = datetime.now(timezone.utc) + expires_delta

### payload = {

### 'sub': subject,

### 'role': role,

### 'exp': expire,

### 'iat': datetime.now(timezone.utc),

### 'type': 'access',

### }

### return jwt.encode(payload, settings.SECRET_KEY, algorithm='HS256')

### def create_refresh_token(subject: str) -> str:

### # Stored in httpOnly cookie — 30 day expiry

### ...

### async def get_current_user(token: str = Depends(oauth2_scheme),

### db: AsyncSession = Depends(get_db)) -> User:

### # Decode token, verify not revoked in Redis blacklist, return user

### ...

## 1.3 — RBAC Permission System

## Use a decorator-based permission system that is easy to apply to any route.

## # core/permissions.py

## from functools import wraps

## from enum import Enum

## class Permission(Enum):

## WORKFLOW_CREATE = 'workflow:create'

## WORKFLOW_RUN = 'workflow:run'

## WORKFLOW_READ = 'workflow:read'

## WORKFLOW_DELETE = 'workflow:delete'

## DOCUMENT_UPLOAD = 'document:upload'

## USER_MANAGE = 'user:manage'

## WORKSPACE_MANAGE = 'workspace:manage'

## ANALYTICS_READ = 'analytics:read'

## ROLE_PERMISSIONS: dict[UserRole, set[Permission]] = {

## UserRole.SUPER_ADMIN: set(Permission),  # All

## UserRole.ADMIN: {WORKFLOW_CREATE, WORKFLOW_RUN, WORKFLOW_READ,

## WORKFLOW_DELETE, DOCUMENT_UPLOAD, USER_MANAGE, ANALYTICS_READ},

## UserRole.BUILDER: {WORKFLOW_CREATE, WORKFLOW_RUN, WORKFLOW_READ, DOCUMENT_UPLOAD},

## UserRole.OPERATOR: {WORKFLOW_RUN, WORKFLOW_READ},

## UserRole.VIEWER: {WORKFLOW_READ},

## }

## def require_permission(permission: Permission):

## def dependency(current_user: User = Depends(get_current_user)):

## if permission not in ROLE_PERMISSIONS[current_user.role]:

## raise HTTPException(403, 'Insufficient permissions')

## return current_user

## return Depends(dependency)

## 1.4 — PII Redact/Restore Middleware

## The split-lane architecture: before prompt hits LLM, PII is detected and replaced with tokens. After response, tokens are restored. This is custom middleware — not framework-level.

## # services/pii_service.py

## import re, uuid

## from dataclasses import dataclass

## @dataclass

## class PIIToken:

## token: str          # e.g. <<PII_EMAIL_a3f9>>

## original: str       # e.g. john@example.com

## pii_type: str       # EMAIL | PHONE | SSN | CREDIT_CARD | NAME

## PII_PATTERNS = {

## 'EMAIL': r'\b[A-Za-z0-9._%+-]+@[A-Za-z0-9.-]+\.[A-Z|a-z]{2,}\b',

## 'PHONE': r'\b(\+\d{1,3}[- ]?)?\(?(\d{3})\)?[- ]?(\d{3})[- ]?(\d{4})\b',

## 'SSN': r'\b\d{3}-\d{2}-\d{4}\b',

## 'CREDIT_CARD': r'\b(?:\d{4}[- ]?){3}\d{4}\b',

## }

## class PIIService:

## def redact(self, text: str) -> tuple[str, dict[str, PIIToken]]:

## token_map = {}

## for pii_type, pattern in PII_PATTERNS.items():

## for match in re.finditer(pattern, text):

## short_id = uuid.uuid4().hex[:6]

## token = f'<<PII_{pii_type}_{short_id}>>'

## token_map[token] = PIIToken(token, match.group(), pii_type)

## text = text.replace(match.group(), token, 1)

## return text, token_map

## def restore(self, text: str, token_map: dict[str, PIIToken]) -> str:

## for token, pii_token in token_map.items():

## text = text.replace(token, pii_token.original)

## return text

## 1.5 — Rate Limiting & Request Logging

## Use Redis-backed sliding window rate limiting. Log all requests with structlog for audit trail.

## # middleware/rate_limit.py

## # Sliding window counter in Redis: key = rate_limit:{user_id}:{minute_bucket}

## # Limits: 60 req/min for standard, 600 req/min for API keys

## # middleware/audit.py

## # Every state-changing request (POST/PUT/DELETE) writes to audit_log table

## # Fields: user_id, method, path, status_code, ip, user_agent, duration_ms

## 1.6 — Auth Routes

## Implement the full auth flow: register, login, refresh, logout, password change, MFA setup.

| Endpoint | Method | Auth | Description |
| --- | --- | --- | --- |
| POST /auth/register | POST | None | Create account (invite-only in prod) |
| POST /auth/login | POST | None | Returns access + sets refresh cookie |
| POST /auth/refresh | POST | Refresh cookie | Issues new access token |
| POST /auth/logout | POST | Access token | Revokes refresh, blacklists access |
| GET /auth/me | GET | Access token | Returns current user profile |
| POST /auth/mfa/setup | POST | Access token | Returns TOTP QR code |
| POST /auth/mfa/verify | POST | Access token + TOTP | Activates MFA |
| POST /auth/change-password | POST | Access token | Old + new password |

🤖 CURSOR PROMPT — Phase 1 — Auth, RBAC & Middleware

In the FastAPI app at apps/api/, implement the complete authentication and security layer: DATABASE MODELS (apps/api/models/): 1. user.py — User model with fields: id (UUID PK), email (unique), hashed_password, full_name, role (Enum: super_admin/admin/builder/operator/viewer), is_active, mfa_secret, last_login, created_at, updated_at. Include __tablename__ and proper SQLAlchemy 2.0 Mapped[] annotations. 2. session.py — Session model: id, user_id (FK), token_hash, ip_address, user_agent, expires_at, revoked_at, created_at 3. workspace.py — Workspace: id, name (unique), slug, settings (JSONB), created_by (FK user), created_at 4. workspace_member.py — WorkspaceMember: workspace_id (FK), user_id (FK), role, joined_at. Composite PK. 5. audit_log.py — AuditLog: id, user_id (FK nullable), action (string), resource_type, resource_id, ip_address, payload (JSONB), created_at 6. api_key.py — APIKey: id, workspace_id (FK), name, key_prefix (first 8 chars shown to user), key_hash (bcrypt), scopes (ARRAY), last_used_at, expires_at, created_by ALEMBIC MIGRATIONS: - alembic init migrations/ - Initial migration creating all 6 tables - alembic.ini pointing to DATABASE_URL from env SECURITY LAYER (apps/api/core/security.py): - create_access_token(subject, role, workspace_id, expires_delta) → JWT - create_refresh_token(subject) → JWT with 30d expiry - verify_token(token) → payload dict or raise HTTPException 401 - get_password_hash(password) and verify_password(plain, hashed) using bcrypt - get_current_user() FastAPI dependency: extracts Bearer token, verifies, checks Redis blacklist, returns User RBAC (apps/api/core/permissions.py): - Permission enum with: WORKFLOW_CREATE, WORKFLOW_RUN, WORKFLOW_READ, WORKFLOW_DELETE, DOCUMENT_UPLOAD, DOCUMENT_READ, USER_MANAGE, WORKSPACE_MANAGE, ANALYTICS_READ, MCP_MANAGE - ROLE_PERMISSIONS dict mapping each UserRole to a set of Permissions - require_permission(permission) function returning a FastAPI Depends PII SERVICE (apps/api/services/pii_service.py): - PIIToken dataclass with token, original, pii_type - PII_PATTERNS dict with regex for: EMAIL, PHONE, SSN, CREDIT_CARD, IP_ADDRESS - PIIService class with: redact(text) → (redacted_text, token_map), restore(redacted_text, token_map) → original_text - Token format: <<PII_{TYPE}_{6char_hex}>> - Store token_map in Redis with TTL 3600s keyed by session_id MIDDLEWARE (apps/api/middleware/): - rate_limit.py: Redis sliding window, 60 req/min per user, 1000 req/min per API key, returns 429 with Retry-After header - audit.py: Starlette middleware logging all POST/PUT/DELETE/PATCH to audit_log table asynchronously - request_id.py: Adds X-Request-ID header to every request/response AUTH ROUTER (apps/api/routers/auth.py): - POST /auth/register: validate email uniqueness, hash password, create user+workspace, return access token - POST /auth/login: verify credentials, create session record, set httpOnly refresh cookie, return access token - POST /auth/refresh: verify refresh cookie, issue new access token, rotate refresh token - POST /auth/logout: add access token to Redis blacklist, delete session, clear cookie - GET /auth/me: return current user with workspace memberships - POST /auth/mfa/setup: generate TOTP secret, store encrypted in user.mfa_secret, return {qr_code_url, secret} - POST /auth/mfa/verify: verify TOTP code, activate MFA SCHEMAS (apps/api/schemas/auth.py): - LoginRequest, LoginResponse, RegisterRequest, TokenResponse, UserResponse, MFASetupResponse TESTS (apps/api/tests/test_auth.py): - Test register, login, token refresh, logout flow - Test RBAC: viewer cannot create workflow (403), builder can (200) - Test rate limiting: 61st request returns 429 - Use pytest-asyncio with async test client Wire everything in main.py and ensure all routes are prefixed with /api/v1/

✅ PHASE APPROVAL TESTS

☐ POST /api/v1/auth/register creates user, returns 201 with access_token

☐ POST /api/v1/auth/login with wrong password returns 401

☐ GET /api/v1/auth/me with expired token returns 401

☐ GET /api/v1/auth/me with valid token returns user object with role

☐ RBAC: viewer role blocked from WORKFLOW_CREATE routes with 403

☐ Rate limit: 61 rapid requests from same IP returns 429 with Retry-After header

☐ PII redact('Call me at 555-123-4567') replaces phone, restore() returns original

☐ All 6 DB tables created by alembic upgrade head

☐ pytest apps/api/tests/test_auth.py — all tests pass

☐ Audit log: POST /auth/login creates entry in audit_log table

| PHASE 2 Dynamiq Engine — WorkFlow™ NL-to-DAG The core product feature. Natural language in → executable multi-agent workflow out. | ⏱ Duration Weeks 4–6 (15 days) |
| --- | --- |

## 2.1 — Dynamiq Integration Layer

## Wrap Dynamiq's Python API in a clean service layer. Never call Dynamiq directly from routes — always through services/agents/.

## # apps/api/agents/dynamiq_service.py

## from dynamiq import Workflow, RunnableConfig

## from dynamiq.nodes.agents.react import ReActAgent

## from dynamiq.nodes.llms import OpenAI

## from dynamiq.runnables import RunnableStatus

## class DynamiqService:

## def __init__(self, settings: Settings):

## self.llm = OpenAI(

## model='gpt-4o',

## api_key=settings.OPENAI_API_KEY,

## temperature=0.0  # deterministic for planning

## )

## async def run_workflow(self, workflow: Workflow,

## input_data: dict,

## config: RunnableConfig) -> AsyncGenerator[str, None]:

## # Runs workflow and yields SSE events

## result = workflow.run(input_data=input_data, config=config)

## async for event in self._stream_events(result):

## yield event

## 2.2 — WorkFlow™ NL → DAG Interpreter

## This is the crown jewel. A user writes natural language describing what they want. The interpreter calls an LLM with a structured prompt to produce a JSON workflow definition, then hydrates it into Dynamiq nodes.

### The WorkflowDefinition schema:

### # schemas/workflow.py

### class AgentDefinition(BaseModel):

### id: str                     # Unique within workflow

### name: str

### role: str                   # e.g. 'Research Agent'

### instructions: str           # Agent system prompt

### tools: list[str]            # MCP tool names

### depends_on: list[str] = []  # IDs of upstream agents

### class WorkflowDefinition(BaseModel):

### name: str

### description: str

### trigger: str                # What kicks this workflow off

### agents: list[AgentDefinition]

### human_checkpoints: list[str]  # Agent IDs requiring HITL approval

### parallel_groups: list[list[str]]  # Agent IDs that can run in parallel

### output_format: str

### The NL → DAG prompt (critical — iterate on this):

### WORKFLOW_INTERPRETER_PROMPT = '''

### You are a workflow architect. The user will describe a business process in natural language.

### Your task: output a JSON WorkflowDefinition that can be executed by a multi-agent system.

### Rules:

### 1. Break the process into discrete agents, each with a single clear responsibility

### 2. Identify what can run in PARALLEL vs must run SEQUENTIALLY

### 3. Flag steps requiring human approval as human_checkpoints

### 4. Match tools to agents from the available tool list

### 5. Each agent's instructions must be specific, actionable, and under 200 words

### Available tools: {available_tools}

### Output ONLY valid JSON conforming to WorkflowDefinition schema. No markdown, no preamble.

### User request: {user_input}

### '''

### services/workflow_service.py — key methods:

### class WorkflowService:

### async def interpret_nl(self, user_input: str,

### available_tools: list[str]) -> WorkflowDefinition:

### # 1. Call LLM with WORKFLOW_INTERPRETER_PROMPT

### # 2. Parse JSON response

### # 3. Validate against WorkflowDefinition schema

### # 4. Return structured definition

### async def hydrate_workflow(self, definition: WorkflowDefinition) -> Workflow:

### # Convert WorkflowDefinition → Dynamiq Workflow object

### # 1. Create LLM instance

### # 2. For each agent: create ReActAgent with tools + instructions

### # 3. Wire dependencies (dag edges)

### # 4. Return executable Workflow

### async def save_workflow(self, definition: WorkflowDefinition,

### user_id: UUID,

### workspace_id: UUID) -> WorkflowRecord:

### # Persist to DB: name, definition JSON, created_by, version=1

### async def execute_workflow(self, workflow_id: UUID,

### input_data: dict,

### user_id: UUID) -> AsyncGenerator:

### # Load from DB, hydrate, run with SSE streaming

## 2.3 — SSE Streaming Endpoint

## Server-Sent Events stream agent progress in real-time. Each event has a type and payload.

## # routers/workflows.py

## from fastapi import APIRouter

## from fastapi.responses import StreamingResponse

## # SSE event format:

## # data: {"type": "agent_start", "agent_id": "researcher", "name": "Research Agent"}

## # data: {"type": "agent_thinking", "agent_id": "researcher", "content": "..."}

## # data: {"type": "tool_call", "tool": "gmail", "input": {...}}

## # data: {"type": "tool_result", "tool": "gmail", "output": {...}}

## # data: {"type": "agent_done", "agent_id": "researcher", "output": "..."}

## # data: {"type": "workflow_done", "result": {...}}

## # data: {"type": "error", "message": "..."}

## # data: {"type": "hitl_required", "agent_id": "...", "checkpoint_id": "..."}

## @router.post('/workflows/{workflow_id}/execute')

## async def execute_workflow(workflow_id: UUID, request: ExecuteRequest,

## user: User = require_permission(Permission.WORKFLOW_RUN)):

## async def event_generator():

## async for event in workflow_service.execute_workflow(workflow_id,

## request.input_data,

## user.id):

## yield f'data: {json.dumps(event)}\n\n'

## return StreamingResponse(event_generator(),

## media_type='text/event-stream',

## headers={'X-Accel-Buffering': 'no'})

## 2.4 — Workflow CRUD API

| Endpoint | Method | Description |
| --- | --- | --- |
| POST /workflows/interpret | POST | NL text → WorkflowDefinition (does NOT save) |
| POST /workflows | POST | Save a WorkflowDefinition, returns workflow record |
| GET /workflows | GET | List workspace workflows (paginated) |
| GET /workflows/{id} | GET | Get single workflow with version history |
| PUT /workflows/{id} | PUT | Update workflow, auto-increments version |
| DELETE /workflows/{id} | DELETE | Soft delete (sets deleted_at) |
| POST /workflows/{id}/execute | POST | Execute → SSE stream |
| POST /workflows/{id}/executions/{exec_id}/approve | POST | HITL approval |
| GET /workflows/{id}/executions | GET | Execution history |

## 2.5 — Execution State & Checkpoints

## # models/workflow_execution.py

## class WorkflowExecution(Base):

## id: UUID

## workflow_id: UUID (FK)

## status: Enum(pending, running, hitl_waiting, completed, failed)

## input_data: JSONB

## output_data: JSONB

## agent_states: JSONB  # Per-agent intermediate results

## checkpoints: JSONB   # Saved state for resume

## started_by: UUID (FK user)

## started_at, completed_at, duration_ms

## # Checkpoint stored in Redis for fast access during execution:

## # Key: execution:{execution_id}:checkpoint

## # Value: {agent_id, state, timestamp}

## # TTL: 24 hours

🤖 CURSOR PROMPT — Phase 2 — Dynamiq Engine + WorkFlow™

In apps/api/, build the complete workflow engine integrating with the Dynamiq library at ./dynamiq: DYNAMIQ INTEGRATION (apps/api/agents/dynamiq_service.py): Wrap Dynamiq. Import from dynamiq: Workflow, RunnableConfig, ReActAgent, OpenAI LLM node. Create DynamiqService class with: - __init__: initialize OpenAI LLM (model=gpt-4o, temp=0.0), Anthropic LLM as fallback - create_react_agent(name, instructions, tools) → ReActAgent node - build_workflow(agents, edges) → Dynamiq Workflow object - async run_workflow_stream(workflow, input_data) → AsyncGenerator yielding SSE event dicts WORKFLOW SCHEMAS (apps/api/schemas/workflow.py): - AgentDefinition: id, name, role, instructions, tools (list[str]), depends_on (list[str]), is_parallel (bool) - WorkflowDefinition: name, description, trigger, agents, human_checkpoints (list[str]), output_format - WorkflowRecord: id, name, definition, version, workspace_id, created_by, created_at - ExecutionRequest: input_data (dict), variables (dict) - ExecutionEvent: type (Literal enum), agent_id, content, tool_name, data WORKFLOW MODELS (apps/api/models/): - workflow.py: Workflow table — id, workspace_id, name, slug, current_version, is_active, created_by - workflow_version.py: WorkflowVersion — id, workflow_id, version (int), definition (JSONB), change_note, created_by, created_at - workflow_execution.py: WorkflowExecution — id, workflow_id, version_id, status (Enum: pending/running/hitl_waiting/completed/failed/cancelled), input_data (JSONB), output_data (JSONB), agent_states (JSONB), error_message, started_by, started_at, completed_at, duration_ms NL INTERPRETER (apps/api/services/workflow_interpreter.py): Create WorkflowInterpreter class: - SYSTEM_PROMPT constant: detailed prompt instructing LLM to output WorkflowDefinition JSON only. Include rules about parallelism, HITL checkpoints, tool matching, single-responsibility agents. - async interpret(user_input, available_tools) → WorkflowDefinition: 1. Format prompt with user_input and available_tools list 2. Call OpenAI gpt-4o with JSON mode 3. Parse and validate with Pydantic 4. If validation fails, retry once with error context 5. Return WorkflowDefinition WORKFLOW SERVICE (apps/api/services/workflow_service.py): WorkflowService class with: - async interpret_and_preview(text, workspace_id) → WorkflowDefinition (no save) - async create_workflow(definition, workspace_id, user_id) → WorkflowRecord (save to DB) - async update_workflow(workflow_id, definition, user_id) → WorkflowRecord (new version) - async execute_workflow(workflow_id, input_data, user_id) → AsyncGenerator[ExecutionEvent] Steps: load workflow, redact PII from input, hydrate Dynamiq workflow, run with event streaming, restore PII in output, save execution record - async approve_hitl(execution_id, checkpoint_id, user_id, approved, feedback) - async get_execution_history(workflow_id, page, limit) SSE STREAMING: - ExecutionEvent types: agent_start, agent_thinking, tool_call, tool_result, agent_complete, hitl_required, workflow_complete, error - Each event as: data: {json}\n\n - Heartbeat every 15s: data: {type: heartbeat}\n\n ROUTER (apps/api/routers/workflows.py): All routes under /api/v1/workflows/: - POST /interpret — no auth (preview only), returns WorkflowDefinition - POST / — WORKFLOW_CREATE permission, saves workflow - GET / — WORKFLOW_READ, paginated list with filters - GET /{id} — WORKFLOW_READ - PUT /{id} — WORKFLOW_CREATE - DELETE /{id} — WORKFLOW_DELETE, soft delete - POST /{id}/execute — WORKFLOW_RUN, returns StreamingResponse (text/event-stream) - POST /{id}/executions/{exec_id}/approve — WORKFLOW_RUN - GET /{id}/executions — WORKFLOW_READ REDIS CHECKPOINTS: Store execution state in Redis at key execution:{id}:state with TTL 86400. Update on each agent_complete event. Support resume from checkpoint. TESTS (apps/api/tests/test_workflows.py): - Test interpret endpoint with mock LLM returns valid WorkflowDefinition - Test create workflow saves to DB with version=1 - Test update workflow increments version - Test SSE stream yields at minimum: workflow_start and workflow_complete events - Test HITL: execution pauses at checkpoint, approve unblocks it

✅ PHASE APPROVAL TESTS

☐ POST /api/v1/workflows/interpret with 'Send a daily summary email of my Jira tickets' returns valid WorkflowDefinition JSON with 2+ agents

☐ POST /api/v1/workflows saves workflow, returns id and version=1

☐ GET /api/v1/workflows returns paginated list

☐ PUT /api/v1/workflows/{id} creates version=2 record

☐ POST /api/v1/workflows/{id}/execute streams SSE events including agent_start and workflow_complete

☐ SSE stream emits heartbeat within 15 seconds for long-running workflows

☐ HITL checkpoint: execution enters hitl_waiting status, POST /approve unblocks it

☐ Execution record saved to DB with duration_ms populated

☐ PII in input_data is redacted before LLM call (verified in logs)

☐ pytest apps/api/tests/test_workflows.py — all tests pass

| PHASE 3 LangGraph — State Machines & Complex Flows Stateful, interruptible workflows. Where Dynamiq generates, LangGraph executes the hardest flows. | ⏱ Duration Weeks 7–8 (10 days) |
| --- | --- |

## 3.1 — When to Use LangGraph vs Dynamiq

## Clear decision boundary: Dynamiq handles the NL interpretation, simple agentic loops, and parallel execution. LangGraph takes over for:

- Flows requiring persistent state across days (e.g. approval processes)

- Complex conditional branching based on agent output content

- Human-in-the-loop with timeout and escalation logic

- Retry/fallback graphs with explicit error states

- DialogGPT-style multi-turn conversations with state machines

## 3.2 — LangGraph State Schema Pattern

## # agents/langgraph/state.py

## from typing import TypedDict, Annotated

## from langgraph.graph import add_messages

## class WorkflowState(TypedDict):

## messages: Annotated[list, add_messages]

## current_agent: str

## agent_outputs: dict[str, str]   # agent_id → output

## tool_calls: list[dict]

## human_feedback: str | None

## checkpoint_id: str | None

## error: str | None

## iteration_count: int

## max_iterations: int             # Prevents infinite loops

## execution_id: str

## user_id: str

## 3.3 — HITL Graph Pattern

## # agents/langgraph/hitl_graph.py

## from langgraph.graph import StateGraph, END

## from langgraph.checkpoint.redis import RedisSaver

## def build_hitl_graph(checkpoint_saver: RedisSaver) -> CompiledGraph:

## graph = StateGraph(WorkflowState)

## graph.add_node('plan', plan_node)

## graph.add_node('execute', execute_node)

## graph.add_node('human_review', human_review_node)  # Interrupt here

## graph.add_node('finalize', finalize_node)

## graph.set_entry_point('plan')

## graph.add_edge('plan', 'execute')

## graph.add_conditional_edges('execute', route_after_execute, {

## 'needs_review': 'human_review',

## 'complete': 'finalize',

## 'error': END,

## })

## graph.add_edge('human_review', 'execute')  # Resume after approval

## graph.add_edge('finalize', END)

## # Redis-backed checkpointer persists state across HTTP requests

## return graph.compile(checkpointer=checkpoint_saver,

## interrupt_before=['human_review'])

## 3.4 — Dialog State Machine

## For multi-turn conversational flows, LangGraph manages the dialog state machine. Each conversation has a persistent graph instance keyed by session_id.

## # agents/langgraph/dialog_graph.py

## # States: greeting → intent_detection → slot_filling → confirmation → action → done

## # Each state is a node. Edges are conditional on slot completion.

## # Stored in Redis with TTL = session_length

## class DialogState(TypedDict):

## messages: Annotated[list, add_messages]

## detected_intent: str | None

## required_slots: list[str]

## filled_slots: dict[str, str]

## confirmation_pending: bool

## session_id: str

## confidence: float

## 3.5 — Fallback & Escalation Logic

## # agents/langgraph/fallback.py

## # When confidence < 0.6: trigger clarification

## # After 3 failed clarifications: escalate to human

## # Human escalation creates a HelpRequest record in DB

## # Notifies on-call via webhook

## def route_by_confidence(state: WorkflowState):

## if state['confidence'] >= 0.8:

## return 'execute'

## elif state['confidence'] >= 0.5:

## return 'clarify'

## else:

## return 'escalate'

🤖 CURSOR PROMPT — Phase 3 — LangGraph State Machines

In apps/api/agents/langgraph/, implement LangGraph state machines for complex flows: SETUP: pip install langgraph langchain-openai langgraph-checkpoint-redis STATE SCHEMAS (agents/langgraph/state.py): - WorkflowState TypedDict: messages (Annotated with add_messages), current_agent, agent_outputs (dict), tool_calls (list), human_feedback (str¦None), checkpoint_id (str¦None), error (str¦None), iteration_count, max_iterations, execution_id, user_id, workspace_id, confidence (float, default 1.0) - DialogState TypedDict: messages, detected_intent, required_slots (list[str]), filled_slots (dict), confirmation_pending (bool), session_id, escalation_count (int, default 0), last_activity REDIS CHECKPOINTER (agents/langgraph/checkpointer.py): - Initialize RedisSaver from langgraph_checkpoint_redis with REDIS_URL from settings - Wrapper function get_checkpointer() → RedisSaver, reusing connection pool - Checkpoint TTL: 86400 (24h) for normal workflows, 604800 (7d) for HITL pending HITL GRAPH (agents/langgraph/hitl_graph.py): Nodes: - plan_node: calls LLM to decompose task into steps, updates state.agent_outputs['plan'] - execute_node: runs current step using tools, increments iteration_count, checks max_iterations - human_review_node: formats review request, waits for interrupt (does not call LLM) - finalize_node: aggregates outputs, writes to execution record Edges: - plan → execute - execute → conditional: if checkpoint in workflow.human_checkpoints → human_review, elif error → END, elif all_steps_done → finalize, else → execute (loop) - human_review → execute (resume path) - finalize → END Compile with interrupt_before=['human_review'] and Redis checkpointer. DIALOG GRAPH (agents/langgraph/dialog_graph.py): States: greeting, intent_detection, slot_filling, confirmation, action_execution, done, escalation - intent_detection_node: classify user message into known intents with confidence score - slot_filling_node: identify required vs filled slots for detected intent - confirmation_node: generate summary for user to confirm - action_node: execute confirmed action via tool calls - escalation_node: create HelpRequest in DB, notify webhook Routing: route_by_confidence (>=0.8 execute, >=0.5 clarify, <0.5 escalate), route_slots_filled, route_after_confirmation LANGGRAPH SERVICE (agents/langgraph/service.py): LangGraphService class: - async start_hitl_workflow(workflow_def, input_data, execution_id) → str (thread_id) - async resume_from_hitl(thread_id, human_feedback, approved) → AsyncGenerator[event] - async run_dialog_turn(session_id, user_message) → AsyncGenerator[event] - async get_checkpoint_state(thread_id) → WorkflowState ¦ None - async list_pending_hitl(workspace_id) → list[HitlPendingItem] INTEGRATION: Update workflow_service.py: when a workflow has human_checkpoints, route execution through LangGraph service instead of pure Dynamiq. Keep Dynamiq for generation, use LangGraph for execution of complex workflows. TESTS: - Test HITL: graph interrupts at human_review node, state persists in Redis, resume continues - Test dialog: intent detection routes correctly, missing slot triggers clarification - Test max_iterations: workflow fails gracefully at iteration limit - Test fallback: low confidence message triggers escalation after 3 attempts

✅ PHASE APPROVAL TESTS

☐ HITL workflow: POST /execute starts workflow, SSE yields hitl_required event

☐ GET checkpoint state by thread_id returns serialized WorkflowState from Redis

☐ POST /approve with approved=true resumes workflow from checkpoint

☐ POST /approve with approved=false cancels execution, status=cancelled in DB

☐ Dialog turn 1: greeting → intent_detection, returns clarification question

☐ Dialog turn 2: slot filled → confirmation_pending=true

☐ Dialog turn 3: confirm → action_execution → done

☐ Low-confidence (0.3) message after 3 turns creates HelpRequest record

☐ Max iterations guard: workflow with loop fails at iteration 10 with error status

☐ LangGraph state survives server restart (Redis checkpoint persists)

| PHASE 4 MCP Tool Layer — Composio Connectors Wire every enterprise tool. Agents get superpowers. | ⏱ Duration Weeks 9–10 (10 days) |
| --- | --- |

## 4.1 — MCP Tool Registry

## The tool registry is the authoritative source of all available tools. Agents query it to discover capabilities. It bridges Composio's MCP API with Dynamiq's tool calling interface.

## # mcp/tool_registry.py

## from composio_openai import ComposioToolSet, App

## class ToolRegistry:

## def __init__(self, api_key: str):

## self.toolset = ComposioToolSet(api_key=api_key)

## self._cache: dict[str, list[Tool]] = {}

## async def get_tools_for_workspace(self,

## workspace_id: UUID) -> list[Tool]:

## # 1. Load connected integrations for workspace from DB

## # 2. Fetch tool schemas from Composio for each integration

## # 3. Return as Dynamiq-compatible Tool objects

## async def get_tool_names(self, workspace_id: UUID) -> list[str]:

## # Returns tool names for NL interpreter prompt

## async def execute_tool(self, tool_name: str,

## params: dict,

## connection_id: str) -> dict:

## # Execute tool call, return result

## # Log to tool_execution_log table

## 4.2 — Integration Connection Flow

## Users connect their accounts (OAuth for Google Workspace, API keys for ServiceNow/Jira). Connections stored encrypted in DB.

| Integration | Auth Type | Composio App ID | Tools exposed |
| --- | --- | --- | --- |
| Gmail | OAuth 2.0 | App.GMAIL | send_email, read_emails, create_draft, search_emails |
| Google Drive | OAuth 2.0 | App.GOOGLEDRIVE | upload_file, download_file, search_files, create_folder |
| Google Calendar | OAuth 2.0 | App.GOOGLECALENDAR | create_event, list_events, update_event, find_free_slot |
| Google Sheets | OAuth 2.0 | App.GOOGLESHEETS | read_range, write_range, append_row, create_sheet |
| Google Meet | OAuth 2.0 | App.GOOGLEMEET | create_meeting, list_meetings |
| ServiceNow | API Key | App.SERVICENOW | create_ticket, update_ticket, resolve_ticket, search_tickets |
| Jira | API Key / OAuth | App.JIRA | create_issue, update_issue, search_issues, get_sprint |

## 4.3 — Integration DB Models

## # models/integration.py

## class Integration(Base):

## id: UUID

## workspace_id: UUID (FK)

## user_id: UUID (FK)  # Owner of the OAuth connection

## provider: str       # 'gmail', 'jira', etc.

## composio_entity_id: str

## composio_connection_id: str

## status: Enum(pending, connected, error, revoked)

## scopes: ARRAY(String)

## connected_at: datetime

## last_used: datetime

## class ToolExecutionLog(Base):

## id: UUID

## execution_id: UUID (FK workflow_execution)

## tool_name: str

## input_params: JSONB (PII-redacted)

## output_data: JSONB

## duration_ms: int

## success: bool

## error_message: str | None

## created_at: datetime

## 4.4 — MCP Router

| Endpoint | Description |
| --- | --- |
| GET /integrations | List workspace integrations with status |
| POST /integrations/{provider}/connect | Initiate OAuth flow, returns redirect_url |
| GET /integrations/{provider}/callback | OAuth callback, stores tokens |
| POST /integrations/{provider}/disconnect | Revoke connection |
| GET /integrations/tools | List all available tools for workspace |
| POST /integrations/tools/test | Test a tool call (dry run) |

🤖 CURSOR PROMPT — Phase 4 — MCP Tool Layer

In apps/api/mcp/, build the complete MCP integration layer using Composio: SETUP: pip install composio-openai composio-core TOOL REGISTRY (mcp/tool_registry.py): ToolRegistry class: - __init__(composio_api_key, db_session, redis): initialize ComposioToolSet, Redis cache - async get_workspace_tools(workspace_id) → list[dict]: 1. Load connected integrations from DB (status=connected) 2. For each integration, call composio_toolset.get_tools(apps=[App.X]) 3. Convert to Dynamiq-compatible format: {name, description, parameters schema} 4. Cache in Redis for 300s: tools:{workspace_id} 5. Return flattened tool list - async get_tool_names_for_prompt(workspace_id) → list[str]: just names for NL interpreter - async execute_tool(tool_name, params, entity_id, execution_id) → dict: 1. Find entity_id from integration record 2. Execute via composio_toolset.execute_action(action=tool_name, params=params, entity_id=entity_id) 3. Log to tool_execution_log table (with PII-redacted params) 4. Return result or raise ToolExecutionError MODELS (apps/api/models/): - integration.py: Integration table as described above - tool_execution_log.py: ToolExecutionLog as described above Migration for both tables. SCHEMAS (apps/api/schemas/integrations.py): - IntegrationResponse: id, provider, status, scopes, connected_at, last_used, available_tools (list[str]) - ConnectIntegrationResponse: redirect_url, state_token - ToolDefinition: name, description, provider, parameters (dict — JSON Schema) - ToolTestRequest: tool_name, params (dict) OAUTH FLOWS (mcp/oauth_service.py): OAuthService class supporting Google Workspace and Jira OAuth: - async initiate_connection(workspace_id, user_id, provider) → ConnectIntegrationResponse: 1. Generate state token, store in Redis with TTL 600 (workspace_id, user_id, provider) 2. Use Composio's get_auth_url for the provider 3. Create pending Integration record in DB 4. Return redirect URL - async handle_callback(code, state) → Integration: 1. Verify state token from Redis 2. Exchange code via Composio 3. Update Integration record to connected status 4. Store composio entity_id and connection_id 5. Invalidate tool cache for workspace - async disconnect(integration_id, user_id): revoke via Composio, update status=revoked ROUTER (apps/api/routers/integrations.py): - GET /api/v1/integrations: list workspace integrations - POST /api/v1/integrations/{provider}/connect: require WORKSPACE_MANAGE permission - GET /api/v1/integrations/callback: public (OAuth redirect target) - DELETE /api/v1/integrations/{integration_id}: WORKSPACE_MANAGE - GET /api/v1/integrations/tools: WORKFLOW_READ — returns all available tools - POST /api/v1/integrations/tools/test: WORKFLOW_RUN — test tool with sample params INTEGRATION WITH WORKFLOW ENGINE: Update WorkflowInterpreter: before calling LLM, load available tool names from ToolRegistry and inject into prompt. Update DynamiqService.create_react_agent: resolve tool names to actual Composio tool objects. TESTS: - Mock Composio: test tool registry returns correct tool list from mock integrations - Test OAuth state: initiate creates pending integration, callback updates to connected - Test tool execution log: every tool call creates a ToolExecutionLog record - Test cache: second call to get_workspace_tools returns from Redis (no Composio call)

✅ PHASE APPROVAL TESTS

☐ GET /api/v1/integrations/tools returns list of tools (empty if none connected)

☐ POST /api/v1/integrations/gmail/connect returns OAuth redirect URL

☐ OAuth callback updates Integration status to connected

☐ After Gmail connected: GET /integrations/tools includes gmail tools

☐ Tool execution creates ToolExecutionLog record with duration_ms

☐ Workflow interpreter prompt includes connected tool names

☐ Tool cache: verify Redis key tools:{workspace_id} populated after first call

☐ Disconnect: Integration status changes to revoked, tools removed from cache

☐ Test mode: POST /tools/test executes tool against real Composio (with test account)

☐ All tests pass with mocked Composio (no real API calls in unit tests)

| PHASE 5 RAG — Knowledge & Document Intelligence Documents become queryable knowledge. Every answer is cited. | ⏱ Duration Weeks 11–12 (10 days) |
| --- | --- |

## 5.1 — Document Ingestion Pipeline

## Upload → extract → chunk → embed → store. Each step is async and tracked.

## # rag/pipeline.py — full pipeline

## # Step 1: Upload to MinIO (S3-compatible)

## # Step 2: Extract text (PyMuPDF for PDF, python-docx for DOCX, pandas for CSV)

## # Step 3: Chunk with RecursiveCharacterTextSplitter

## #   chunk_size=1000, chunk_overlap=200, separators=['\n\n', '\n', '. ']

## # Step 4: Generate embeddings (OpenAI text-embedding-3-small, 1536 dims)

## # Step 5: Upsert to Qdrant collection: {workspace_id}_{collection}

## # Step 6: Update document record status=indexed

## # Run as background task to avoid blocking HTTP response

## # Use asyncio.TaskGroup for parallel embedding batches

## 5.2 — Qdrant Collection Design

## # rag/vector_store.py

## # Collection per workspace: enterprise_ws_{workspace_id}

## # Vector config: size=1536, distance=Cosine

## # Payload per chunk: {

## #   document_id, chunk_index, text, page_number,

## #   document_title, document_type, uploaded_by,

## #   workspace_id, created_at

## # }

## # Filtered search: always filter by workspace_id for data isolation

## # Sparse + dense hybrid search for better recall

## 5.3 — Agentic RAG Query

## # rag/retrieval_service.py

## class RAGService:

## async def query(self, question: str,

## workspace_id: UUID,

## top_k: int = 8,

## rerank: bool = True) -> RAGResult:

## # 1. HyDE: generate hypothetical answer to improve retrieval

## # 2. Embed question (+ HyDE answer)

## # 3. Qdrant hybrid search filtered by workspace_id

## # 4. Rerank with cross-encoder (if rerank=True)

## # 5. Deduplicate overlapping chunks

## # 6. Return chunks with citations

## async def generate_answer(self, question: str,

## chunks: list[Chunk]) -> CitedAnswer:

## # System prompt: answer ONLY from provided context

## # If cannot answer from context, say 'I don't have information about this'

## # Include citations: [1] Document Title, page N

## # Return {answer, citations, confidence}

## 5.4 — Document Management API

| Endpoint | Description |
| --- | --- |
| POST /documents/upload | Multipart upload → returns doc_id, starts ingestion async |
| GET /documents | List docs with ingestion status |
| GET /documents/{id} | Get doc metadata + chunk count |
| DELETE /documents/{id} | Delete doc + all Qdrant vectors |
| POST /documents/query | RAG query → cited answer |
| GET /documents/{id}/chunks | View chunks (for debugging) |
| GET /documents/analytics | RAG quality metrics |

## 5.5 — Hallucination Control

## # Built-in guards:

## # 1. Strict context grounding: LLM only answers from retrieved chunks

## # 2. Confidence score: if max chunk similarity < 0.6, return 'not found'

## # 3. Citation verification: every claim tagged with source chunk

## # 4. Post-generation: faithfulness check with secondary LLM call

## # 5. Track hallucination rate in analytics (human-flagged)

🤖 CURSOR PROMPT — Phase 5 — RAG & Document Intelligence

In apps/api/rag/, build the complete document intelligence pipeline: SETUP: pip install qdrant-client openai pymupdf python-docx pandas langchain-text-splitters boto3 MINIO CLIENT (core/storage.py): StorageService class: - async upload_document(file_bytes, filename, workspace_id, user_id) → {bucket, key, url} - async download_document(key) → bytes - async delete_document(key) - Bucket naming: documents-{workspace_id} (create if not exists) - Always set ContentType header MODELS (apps/api/models/): - document.py: Document — id, workspace_id, uploaded_by, filename, file_type, file_size, minio_key, status (Enum: pending/processing/indexed/error), chunk_count, page_count, error_message, created_at, indexed_at - document_chunk.py: DocumentChunk — id, document_id, chunk_index, text (TEXT), page_number, qdrant_id (UUID), created_at EXTRACTION (rag/extractors.py): DocumentExtractor class with extract(file_bytes, file_type) → list[PageContent]: - PDF: use PyMuPDF (fitz), extract text per page, include page_number - DOCX: python-docx, extract paragraphs preserving headings - TXT/MD: direct decode - CSV: pandas to markdown table representation - Raise UnsupportedFileTypeError for unsupported types CHUNKING (rag/chunker.py): DocumentChunker class: - chunk(pages: list[PageContent]) → list[Chunk] - Use RecursiveCharacterTextSplitter: chunk_size=1000, chunk_overlap=200 - Each Chunk: text, page_number, chunk_index, document_id - Preserve page_number from source page EMBEDDINGS (rag/embeddings.py): EmbeddingService: - async embed_texts(texts: list[str]) → list[list[float]]: batch OpenAI text-embedding-3-small, batch size 100 - async embed_query(text: str) → list[float]: single embedding with caching (Redis, TTL 3600) - Model: text-embedding-3-small, 1536 dimensions VECTOR STORE (rag/vector_store.py): QdrantService: - async ensure_collection(workspace_id): create if not exists, vectors size=1536 cosine distance - async upsert_chunks(workspace_id, chunks: list[Chunk], embeddings): batch upsert with payload - async search(workspace_id, query_vector, top_k, filters) → list[ScoredChunk] - async delete_document_vectors(workspace_id, document_id) - Collection name: egpt_{workspace_id} (sanitized) PIPELINE (rag/pipeline.py): IngestionPipeline: - async ingest(document_id, file_bytes, workspace_id) — full pipeline: 1. Update doc status=processing 2. Extract text pages 3. Chunk into chunks 4. Batch embed (async, batches of 100) 5. Upsert to Qdrant 6. Save DocumentChunk records to DB 7. Update doc: status=indexed, chunk_count, indexed_at 8. On any error: status=error, error_message RETRIEVAL (rag/retrieval_service.py): RAGService: - async query(question, workspace_id, top_k=8) → RAGResult: 1. Embed question 2. Search Qdrant filtered by workspace_id 3. Deduplicate by document_id+page (keep highest score per page) 4. Return top_k with citations - async generate_cited_answer(question, chunks) → CitedAnswer: Prompt: "Answer based ONLY on the provided context. If the answer isn't in context, say 'I don't have information about this in the uploaded documents.' Include citations as [1], [2] referring to sources below." Parse citations from response. - RAGResult: chunks (list[ScoredChunk]), query_embedding_time_ms - CitedAnswer: answer (str), citations (list[Citation]), confidence (float), unanswerable (bool) ROUTER (apps/api/routers/documents.py): - POST /api/v1/documents/upload: multipart, DOCUMENT_UPLOAD permission, start ingestion as background task - GET /api/v1/documents: paginated list with status filter - GET /api/v1/documents/{id}: metadata + chunk_count - DELETE /api/v1/documents/{id}: delete from DB + MinIO + Qdrant - POST /api/v1/documents/query: {question, top_k} → CitedAnswer - GET /api/v1/documents/{id}/status: polling endpoint for ingestion progress TESTS: - Upload PDF (use test fixture) → status goes from pending to indexed - Query returns relevant chunks with citations - Delete removes Qdrant vectors (verify collection count decreases) - Cross-workspace isolation: query from workspace A cannot retrieve workspace B documents

✅ PHASE APPROVAL TESTS

☐ POST /documents/upload with test.pdf returns doc_id, status=pending

☐ Polling /documents/{id}/status shows pending → processing → indexed

☐ After indexing: GET /documents/{id} shows chunk_count > 0

☐ POST /documents/query returns CitedAnswer with citations list

☐ Citation includes document_title and page_number

☐ Query about non-existent topic returns unanswerable=true, not hallucinated answer

☐ Cross-workspace isolation: workspace B query cannot return workspace A document chunks

☐ DELETE /documents/{id} removes MinIO object and Qdrant vectors

☐ Large PDF (100+ pages) ingests without timeout (background task)

☐ Duplicate document upload to same workspace does not create duplicate vectors

| PHASE 6 Next.js Frontend — UI, WorkFlow™ Builder & Voice The face of the product. Real-time, beautiful, enterprise-grade. | ⏱ Duration Weeks 13–15 (15 days) |
| --- | --- |

## 6.1 — Design System & Layout

## Build a coherent design system first. All components derive from it. Use Tailwind CSS with custom tokens.

## // tailwind.config.ts — custom design tokens

## colors: {

## brand: { 50:'#EEF2FF', 500:'#4F46E5', 700:'#3730A3', 900:'#1E1B4B' },

## success: '#10B981', warning: '#F59E0B', error: '#EF4444',

## },

## fontFamily: { sans: ['Inter var', 'system-ui'] },

## // Dark mode: class-based, stored in localStorage

## 6.2 — Application Routes

| Route | Component | Auth | Description |
| --- | --- | --- | --- |
| / | LandingPage | No | Marketing / login redirect |
| /login | LoginPage | No | Email+pass, MFA, SSO |
| /dashboard | DashboardPage | Yes | Overview metrics, recent workflows |
| /chat | ChatPage | Yes | Main conversational interface |
| /workflows | WorkflowListPage | Yes | All workflows with filter/search |
| /workflows/new | WorkflowBuilderPage | Builder | NL → workflow creator |
| /workflows/[id] | WorkflowDetailPage | Yes | View, edit, run, history |
| /workflows/[id]/run | WorkflowRunPage | Operator | Live execution view |
| /documents | DocumentsPage | Yes | Upload, search, query |
| /integrations | IntegrationsPage | Admin | MCP connector management |
| /settings | SettingsPage | Admin | Workspace, users, API keys |
| /analytics | AnalyticsPage | Admin | Usage, RAG quality, errors |

## 6.3 — SSE Hook — The Core Real-time Primitive

## // hooks/useWorkflowExecution.ts

## export function useWorkflowExecution(workflowId: string) {

## const [events, setEvents] = useState<ExecutionEvent[]>([]);

## const [status, setStatus] = useState<ExecutionStatus>('idle');

## const [agentStates, setAgentStates] = useState<Record<string,AgentState>>({});

## const execute = useCallback(async (inputData: Record<string,unknown>) => {

## setStatus('running');

## const es = new EventSource(`/api/v1/workflows/${workflowId}/execute`, {

## // POST via fetch → pipe to ReadableStream → EventSource polyfill

## });

## es.onmessage = (e) => {

## const event: ExecutionEvent = JSON.parse(e.data);

## setEvents(prev => [...prev, event]);

## if (event.type === 'agent_start') {

## setAgentStates(prev => ({...prev, [event.agent_id!]: 'running'}));

## }

## if (event.type === 'workflow_complete') setStatus('complete');

## if (event.type === 'error') setStatus('error');

## if (event.type === 'hitl_required') setStatus('awaiting_approval');

## };

## }, [workflowId]);

## return { events, status, agentStates, execute };

## }

## 6.4 — WorkFlow™ Builder Component

## The builder has two modes: (1) NL mode — user types description, AI generates workflow, user reviews/edits; (2) Visual mode — drag-and-drop node editor.

## // components/workflow/WorkflowBuilder.tsx

## // NL Mode flow:

## // 1. <NLInput> textarea → POST /workflows/interpret → WorkflowDefinition

## // 2. <WorkflowPreview> shows generated agents as cards with edit capability

## // 3. User edits agent names, instructions, tools inline

## // 4. <SaveButton> → POST /workflows → workflow saved

## // Visual Mode: use React Flow (@xyflow/react)

## // Nodes: AgentNode (custom), ToolNode, HumanCheckpointNode

## // Edges: directional with labels

## // Sync: changes in visual mode update the WorkflowDefinition state

## 6.5 — WorkFlow™ Execution View

## The step timeline is the key UX differentiator. Real-time visual progress.

## // components/execution/StepTimeline.tsx

## // Each AgentStep renders as a card with:

## // - Status badge: pending | running | complete | error

## // - Animated spinner when running

## // - Collapsible tool calls (input + output)

## // - Agent output text when complete

## // - HITL approval panel when hitl_required

## // Animation: framer-motion layout animations for cards appearing

## // Tool call logs: <Collapsible> component showing JSON prettified

## // HITL: modal with Approve/Reject buttons + feedback textarea

## 6.6 — Voice Integration

## // hooks/useVoice.ts

## export function useVoice() {

## const recognition = useRef<SpeechRecognition | null>(null);

## const synthesis = useRef(window.speechSynthesis);

## const startListening = () => {

## recognition.current = new SpeechRecognition();

## recognition.current.lang = 'en-US';  // configurable

## recognition.current.onresult = (e) => {

## const transcript = e.results[0][0].transcript;

## onTranscript(transcript);

## };

## recognition.current.start();

## };

## const speak = (text: string, lang = 'en-US') => {

## const utterance = new SpeechSynthesisUtterance(text);

## utterance.lang = lang;

## synthesis.current.speak(utterance);

## };

## return { startListening, stopListening, speak, isListening };

## }

## 6.7 — Zustand State Architecture

## // stores/ — one store per domain

## stores/

## ├── authStore.ts      — user, token, permissions

## ├── workflowStore.ts  — workflows list, current workflow

## ├── executionStore.ts — active executions, SSE events

## ├── chatStore.ts      — chat sessions, messages

## ├── documentStore.ts  — documents, upload progress

## └── uiStore.ts        — theme, sidebar state, modals

## // Pattern: each store has slice of state + actions

## // Persist auth store to localStorage (token only)

## // executionStore uses immer middleware for nested updates

🤖 CURSOR PROMPT — Phase 6 — Next.js Frontend (Part A: Core Infrastructure)

In apps/web/src/, build the complete frontend infrastructure: SETUP — install additional dependencies: pnpm add @xyflow/react @tanstack/react-query @tanstack/react-query-devtools pnpm add zustand immer framer-motion pnpm add @radix-ui/react-dialog @radix-ui/react-dropdown-menu @radix-ui/react-tooltip @radix-ui/react-tabs @radix-ui/react-collapsible pnpm add react-hot-toast @hookform/resolvers react-hook-form zod pnpm add eventsource-parser date-fns pnpm add -D @types/eventsource API CLIENT (lib/api.ts): axios instance with: - baseURL from NEXT_PUBLIC_API_URL - Request interceptor: add Authorization: Bearer {token from authStore} - Response interceptor: on 401 → try refresh token → if fails → logout - Helper functions: api.get, api.post, api.put, api.delete, api.stream (returns ReadableStream for SSE) SSE STREAMING HELPER (lib/sse.ts): createEventSourceWithAuth(url, body, onEvent, onError, onComplete): - Uses fetch with POST method (EventSource doesn't support POST) - Parses SSE text/event-stream format - Calls onEvent for each data: {...} line - Handles reconnection on network error (max 3 attempts) - Returns cleanup function ZUSTAND STORES (stores/): authStore.ts: user (UserResponse¦null), token (string¦null), isLoading, login(email,pass)→void, logout()→void, refresh()→void, hasPermission(Permission)→boolean. Persist token to sessionStorage. workflowStore.ts: workflows (WorkflowRecord[]), currentWorkflow (WorkflowRecord¦null), isLoading, fetchWorkflows(workspaceId)→void, createWorkflow(def)→WorkflowRecord, updateWorkflow(id,def)→void executionStore.ts: executions (Record<string,ExecutionState>), startExecution(workflowId,input)→string (execId), appendEvent(execId, event), setStatus(execId,status), approveHitl(execId,checkpointId,approved,feedback) chatStore.ts: sessions (ChatSession[]), currentSession, addMessage(sessionId,message), createSession() uiStore.ts: theme ('light'¦'dark'), toggleTheme, sidebarOpen, setSidebarOpen, activeModal (string¦null), setModal LAYOUT (app/layout.tsx): - QueryClientProvider with staleTime=30000 - ThemeProvider (read from uiStore, apply class to <html>) - Toaster (react-hot-toast) - AuthGuard wrapper AUTH PAGES: app/(auth)/login/page.tsx: - Email + password form with react-hook-form + zod validation - TOTP field appears after successful credential check if MFA enabled - On success: store token, redirect to /dashboard - Forgot password link (placeholder) app/(auth)/login/layout.tsx: centered card layout, no sidebar PROTECTED LAYOUT (app/(app)/layout.tsx): - Verify auth on mount (GET /auth/me), redirect to login if fails - Sidebar navigation with links to all main sections - Topbar with user menu, workspace selector, theme toggle - Responsive: sidebar collapses to hamburger on mobile DASHBOARD (app/(app)/dashboard/page.tsx): - Stats cards: total workflows, executions today, documents indexed, active integrations - Recent executions list with status badges - Quick action buttons: New Workflow, Upload Document, New Chat All components use TypeScript with strict types. Export all stores from stores/index.ts. Create src/types/api.ts with TypeScript interfaces matching all backend Pydantic schemas.

🤖 CURSOR PROMPT — Phase 6 — Next.js Frontend (Part B: WorkFlow™ Builder & Execution)

Build the WorkFlow™ builder and execution views in apps/web/src/: WORKFLOW BUILDER (app/(app)/workflows/new/page.tsx + components/workflow/): WorkflowBuilder.tsx — main component with two tabs: "Describe" and "Visual" NLInput.tsx: - Large textarea: "Describe your workflow in plain English..." - Placeholder examples below: "e.g. Every morning, fetch my unresolved Jira tickets, summarize them, and email me the report" - Generate button → calls POST /api/v1/workflows/interpret → shows loading state - On success: transitions to WorkflowPreview WorkflowPreview.tsx: - Renders WorkflowDefinition as a list of AgentCards - Each AgentCard shows: agent name (editable), role, instructions (editable textarea), tools (badges), depends_on (arrow indicators) - Add/remove agent buttons - human_checkpoints: toggle on each agent card - parallel_groups indicator - Bottom bar: Save Workflow button → POST /workflows AgentCard.tsx: inline editing, tool selector dropdown (from GET /integrations/tools), save on blur VisualEditor.tsx (using @xyflow/react): - Custom AgentNode: colored by status, shows name + role - Custom HumanCheckpointNode: different visual (clock icon) - Sync with WorkflowDefinition state: edges from depends_on arrays - Mini-map, controls, auto-layout on generate WORKFLOW LIST (app/(app)/workflows/page.tsx): - Search input, status filter (active/draft/archived) - WorkflowCard components: name, description, last run, run count, status badge, Run + Edit buttons - Empty state with "Create your first workflow" CTA EXECUTION VIEW (app/(app)/workflows/[id]/run/page.tsx): - Input form (auto-generated from workflow trigger description) - Execute button → starts SSE stream - StepTimeline.tsx: animated list of AgentStep cards - Each step: avatar with initial, agent name, status badge (pending/running/complete/error) - Framer motion: slide in from bottom as each step appears - When running: animated gradient border - Tool calls: Collapsible section showing prettified JSON in/out - Agent output: typewriter-effect text reveal - HITL Panel: appears as full-width card when hitl_required event received - Shows agent output for review - Approve (green) / Reject (red) buttons + feedback textarea - POST /executions/{id}/approve on submit - Execution complete: summary card with total duration, agent count, tool calls count CHAT PAGE (app/(app)/chat/page.tsx): - Session list sidebar (left) - Chat messages area (center, scrollable) - Input bar (bottom): text input + voice button + send button - Message bubbles: user (right, brand color), AI (left, neutral) - AI messages support: markdown rendering, code blocks, citation chips - Citations: small chips [1][2] that expand to show source document + page - Voice: mic button activates useVoice, transcript fills input - SSE streaming: AI response appears token by token DOCUMENTS PAGE (app/(app)/documents/page.tsx): - Upload zone (drag & drop + click) accepting PDF, DOCX, TXT, CSV, MD - Upload progress: per-file progress bar, polling status every 3s - Document list: filename, type, size, status badge, chunk count, uploaded date - RAG Query panel (right sidebar): text input → POST /documents/query → CitedAnswer - Citation display: answer text with numbered refs, source list below ANIMATIONS (all components): - Use framer-motion for: page transitions (fade+slide), card appearances, loading skeletons - Loading skeletons: pulse animation for all list items while fetching - Status badge transitions: smooth color change

✅ PHASE APPROVAL TESTS

☐ Login page authenticates and redirects to /dashboard

☐ Dashboard shows stats cards (can be zeros, no errors)

☐ POST /workflows/interpret from frontend shows WorkflowPreview with agent cards

☐ Agent card instructions are inline-editable and save on blur

☐ Save Workflow button creates workflow, redirects to /workflows/{id}

☐ Execute button starts SSE stream, StepTimeline shows cards appearing in real-time

☐ HITL panel appears when hitl_required SSE event received

☐ Approve button resumes execution, StepTimeline continues

☐ Document upload shows progress, status polling updates to indexed

☐ RAG query returns cited answer with source chips

☐ Voice: click mic, speak, transcript appears in input

☐ Dark mode toggle switches theme without page reload

☐ All pages responsive on 375px mobile viewport

| PHASE 7 Security Hardening, Observability & Production Deploy Production-ready. Auditable. Observable. Deployable anywhere. | ⏱ Duration Weeks 16–18 (15 days) |
| --- | --- |

## 7.1 — Langfuse Observability

## Every LLM call is traced. Every workflow execution is visible. Integration takes ~2 hours but saves days of debugging.

## # core/tracing.py

## from langfuse import Langfuse

## from langfuse.decorators import observe, langfuse_context

## langfuse = Langfuse(

## public_key=settings.LANGFUSE_PUBLIC_KEY,

## secret_key=settings.LANGFUSE_SECRET_KEY,

## host=settings.LANGFUSE_HOST,  # self-hosted

## )

## # Decorate every LLM-calling function:

## @observe(name='workflow_interpret')

## async def interpret_workflow(user_input: str) -> WorkflowDefinition:

## langfuse_context.update_current_observation(input={'text': user_input})

## # ... call LLM

## langfuse_context.update_current_observation(output=result.dict())

## # This auto-captures: prompt, completion, tokens, latency, cost

## 7.2 — Structured Logging

## # core/logging.py with structlog

## # Every log entry includes: request_id, user_id, workspace_id,

## # service, event, duration_ms, environment

## # Log levels:

## # INFO: every request, every workflow execution start/end

## # WARNING: rate limit hits, retried LLM calls, slow queries (>500ms)

## # ERROR: exceptions, failed tool calls, DB connection errors

## # Output format:

## # Development: pretty colored console

## # Production: JSON (one object per line) for log aggregation

## 7.3 — Analytics Endpoints

| Endpoint | Description |
| --- | --- |
| GET /analytics/overview | Total executions, success rate, avg duration (date range) |
| GET /analytics/workflows/{id} | Per-workflow: runs, success%, avg tokens, top errors |
| GET /analytics/rag | RAG: queries/day, avg confidence, unanswerable rate |
| GET /analytics/tools | Tool usage: call count, success rate, avg duration per tool |
| GET /analytics/users | User activity: messages/day, workflows created, docs uploaded |
| GET /analytics/costs | Token spend by model, by workflow, by user |

## 7.4 — Production Docker Setup

## # Dockerfile (apps/api) — production stage

## FROM python:3.11-slim AS base

## RUN addgroup --system app && adduser --system --group app

## FROM base AS builder

## RUN pip install uv

## COPY pyproject.toml .

## RUN uv pip install --system --no-cache .

## FROM base AS production

## COPY --from=builder /usr/lib/python3.11/ /usr/lib/python3.11/

## COPY --chown=app:app . /app

## USER app

## HEALTHCHECK --interval=30s CMD curl -f http://localhost:8000/health || exit 1

## CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8000",

## "--workers", "4", "--log-config", "log_config.json"]

## 7.5 — Nginx Configuration

## # infra/nginx/nginx.conf — production

## upstream api { server api:8000; }

## upstream web { server web:3000; }

## server {

## listen 443 ssl http2;

## ssl_certificate /etc/ssl/certs/cert.pem;

## location /api/ {

## proxy_pass http://api;

## proxy_buffering off;      # Critical for SSE

## proxy_cache off;

## proxy_set_header X-Real-IP $remote_addr;

## proxy_read_timeout 300s;  # Long for SSE streams

## }

## location / {

## proxy_pass http://web;

## }

## }

## 7.6 — Security Hardening Checklist

Security — must implement before production

✓ All secrets in environment variables, never in code

✓ DB password rotation: use Vault or AWS Secrets Manager

✓ HTTPS enforced: HTTP → HTTPS redirect in Nginx

✓ HSTS header: Strict-Transport-Security max-age=31536000

✓ CSP header: restrict script sources

✓ Rate limiting: per-IP and per-user, separate limits

✓ Input validation: Pydantic on all request bodies, max sizes

✓ File upload: MIME type validation, max size 50MB, virus scan placeholder

✓ SQL injection: SQLAlchemy ORM only, no raw SQL strings

✓ JWT: short expiry (8h access, 30d refresh), secure refresh cookie

✓ Audit log: all write operations logged with user context

✓ Dependency scanning: GitHub Dependabot enabled

## 7.7 — Kubernetes Manifests (optional for VPC deploy)

## # infra/k8s/ structure:

## # namespace.yaml — egpt namespace

## # configmap.yaml — non-secret env vars

## # secrets.yaml — references to external secret manager

## # api/deployment.yaml — 3 replicas, resource limits, liveness probe

## # api/service.yaml — ClusterIP

## # api/hpa.yaml — autoscale on CPU 70%

## # web/deployment.yaml — 2 replicas

## # postgres/statefulset.yaml — with PVC

## # redis/statefulset.yaml — with PVC

## # qdrant/statefulset.yaml — with PVC

## # ingress.yaml — nginx ingress controller + TLS

🤖 CURSOR PROMPT — Phase 7 — Observability, Security & Production Deploy

Finalize the platform for production deployment: LANGFUSE INTEGRATION (apps/api/core/tracing.py): - Initialize Langfuse client with PUBLIC_KEY, SECRET_KEY, HOST from settings - get_tracer() function returning the client (singleton) - @trace_llm decorator: wraps any async LLM-calling function, captures input/output/tokens/latency - Apply @observe decoration to: WorkflowInterpreter.interpret, RAGService.generate_cited_answer, DynamiqService.run_workflow_stream - Flush traces on app shutdown (lifespan) - Add LANGFUSE_PUBLIC_KEY, LANGFUSE_SECRET_KEY, LANGFUSE_HOST to settings and .env.example - Add Langfuse to docker-compose.yml (self-hosted: ghcr.io/langfuse/langfuse:latest + postgres db) ANALYTICS SERVICE (apps/api/services/analytics_service.py): AnalyticsService using raw SQL queries (SQLAlchemy text()) for aggregation: - async get_overview(workspace_id, start_date, end_date) → OverviewStats: - total_executions, successful_executions, failed_executions, avg_duration_ms, total_tokens_used - Query from workflow_execution table - async get_rag_stats(workspace_id, start_date, end_date) → RAGStats: - total_queries, avg_confidence, unanswerable_count, top_documents - async get_tool_usage(workspace_id) → list[ToolUsageStat]: - From tool_execution_log: tool_name, call_count, success_rate, avg_duration_ms - async get_cost_estimate(workspace_id, start_date, end_date) → CostStats: - Token counts by model, estimated cost (use published OpenAI/Anthropic pricing constants) ANALYTICS ROUTER (apps/api/routers/analytics.py): All require ANALYTICS_READ permission, workspace scoped: - GET /analytics/overview?start=&end= - GET /analytics/rag?start=&end= - GET /analytics/tools - GET /analytics/costs?start=&end= - GET /analytics/workflows/{id} — workflow-specific stats PRODUCTION DOCKER: apps/api/Dockerfile: - Stage 1 (base): python:3.11-slim, create non-root user 'app', install system deps (curl for healthcheck) - Stage 2 (builder): install uv, copy pyproject.toml, run uv pip install - Stage 3 (development): copy all, run as root, uvicorn with --reload - Stage 4 (production): copy from builder, copy src as app user, healthcheck, 4 workers apps/web/Dockerfile: - Stage 1 (deps): node:20-alpine, pnpm install - Stage 2 (builder): pnpm build - Stage 3 (production): node:20-alpine, copy .next/standalone, run as non-root NGINX (infra/nginx/): - nginx.conf: upstream for api:8000 and web:3000 - Location /api/: proxy_pass api, proxy_buffering off, proxy_cache off, proxy_read_timeout 300s, X-Real-IP header - Location /: proxy_pass web - Gzip for JS/CSS/JSON, cache static assets - Security headers: X-Frame-Options, X-Content-Type-Options, Referrer-Policy, CSP DOCKER-COMPOSE PROD (docker-compose.prod.yml): - Add restart: unless-stopped to all services - Add resource limits: api (2 CPU, 2GB RAM), web (0.5 CPU, 512MB), postgres (1 CPU, 1GB) - Add Langfuse service - Health checks on all services - Named volumes with driver_opts for persistence ANALYTICS DASHBOARD (apps/web/src/app/(app)/analytics/): - OverviewPage with 4 metric cards, line chart (recharts) for executions over time - RAGAnalytics component: confidence distribution bar chart, unanswerable rate - ToolUsage: horizontal bar chart of tool call counts - DateRangePicker component for filtering SECURITY HEADERS MIDDLEWARE (apps/api/middleware/security.py): Add to all responses: X-Request-ID, X-Content-Type-Options: nosniff, X-Frame-Options: DENY, Referrer-Policy: strict-origin DEPLOYMENT DOCS (docs/deployment.md): Write complete instructions: prerequisites, env var setup, docker-compose prod startup sequence, SSL certificate setup, first-time DB migration, creating first admin user, health check verification

✅ PHASE APPROVAL TESTS

☐ docker-compose -f docker-compose.prod.yml up -d starts all services including Langfuse

☐ Langfuse dashboard (localhost:3001) shows LLM traces from workflow execution

☐ GET /api/v1/analytics/overview returns stats object (not 500)

☐ Production Dockerfile builds without errors, image size < 400MB

☐ Next.js production build: pnpm build exits 0

☐ Nginx proxies /api/ to FastAPI and / to Next.js correctly

☐ SSE streaming works through Nginx (no buffering issue)

☐ Security headers present on all responses (check X-Frame-Options, CSP)

☐ Non-root container: docker inspect shows User as app, not root

☐ Full E2E: login → create workflow → connect Gmail → run workflow → check Langfuse trace

☐ Load test: 20 concurrent SSE streams, no memory leak after 5 minutes

☐ analytics/costs endpoint returns token cost breakdown by model

Appendix A — Environment Variables Reference

| Variable | Required | Example / Notes |
| --- | --- | --- |
| SECRET_KEY | Yes | 64-char random hex — openssl rand -hex 32 |
| DATABASE_URL | Yes | postgresql+asyncpg://egpt:pass@postgres:5432/enterprisegpt |
| REDIS_URL | Yes | redis://:password@redis:6379/0 |
| OPENAI_API_KEY | Yes | sk-... — used for LLM + embeddings |
| ANTHROPIC_API_KEY | No | sk-ant-... — fallback LLM |
| QDRANT_URL | Yes | http://qdrant:6333 |
| MINIO_ENDPOINT | Yes | minio:9000 |
| MINIO_ACCESS_KEY | Yes | minioadmin |
| MINIO_SECRET_KEY | Yes | min 8 chars |
| COMPOSIO_API_KEY | Yes | From composio.dev dashboard |
| LANGFUSE_PUBLIC_KEY | Yes | pk-lf-... |
| LANGFUSE_SECRET_KEY | Yes | sk-lf-... |
| LANGFUSE_HOST | Yes | http://langfuse:3001 |
| POSTGRES_PASSWORD | Yes | Strong random password for Docker |
| REDIS_PASSWORD | Yes | Strong random password for Docker |
| NEXT_PUBLIC_API_URL | Yes | http://localhost:8000 (dev) |
| CORS_ORIGINS | Yes | ["http://localhost:3000"] |
| JWT_EXPIRE_MINUTES | No | 480 (8 hours default) |
| SENTRY_DSN | No | For error tracking in production |

Appendix B — Cursor AI Workflow Tips

How to use Cursor most effectively with this roadmap

1. Open the entire monorepo as a single Cursor workspace — it needs context of all files

2. Use Cursor's @ mentions: @apps/api/core/config.py to reference specific files in prompts

3. After each phase: run the test checklist manually before moving on

4. If Cursor hallucinates a library: explicitly say 'use only [library] for this, do not invent alternatives'

5. For the Dynamiq integration: paste relevant Dynamiq source file contents into the prompt context

6. Commit after each phase with message: 'feat: phase-N complete — [phase name]'

7. When prompts are too long: break them into sub-prompts matching the section numbers

8. Always provide the existing file content as context when asking Cursor to extend it

9. Run docker-compose up between phases to catch integration issues early

10. Use Cursor's inline diff view to review generated code before accepting

Appendix C — Testing Strategy

| Layer | Tool | Target Coverage | What to test |
| --- | --- | --- | --- |
| API unit | pytest + httpx | 80%+ | Route handlers, services, models |
| API integration | pytest + real DB | Key flows | Auth flow, workflow CRUD, RAG pipeline |
| Frontend unit | Vitest + RTL | 60%+ | Hooks, stores, utility functions |
| Frontend E2E | Playwright | Critical paths | Login, create workflow, execute, chat |
| Performance | Locust | — | 20 concurrent users, SSE streams |
| Security | Manual + OWASP ZAP | — | Auth bypass, injection, XSS |

Appendix D — Post-Launch Backlog

Features deferred after core platform is stable:

- Slack connector (Phase 4+)

- Salesforce, SAP, HubSpot MCP connectors

- Custom LLM model selection per workflow

- Workflow marketplace (share templates across workspaces)

- SOC 2 Type II audit preparation

- On-device PII processing with local spaCy NER model

- Workflow versioning with visual diff

- Scheduled workflow triggers (cron-based)

- Webhook triggers for workflows

- Mobile app (React Native, reusing web components)